HackViz: Explainable, Transfer-Learning-Enabled Insider-Threat Behavioral Anomaly Detection

Project Proposal for UCS503

Submitted to: Stuti Chug

Thapar Institute of Engineering and Technology

Shreshth, Lakshit, Geetansh

1   Higher-order goal

This project aims to strengthen organizational cybersecurity resilience by reducing the time analysts spend separating genuine insider threats from normal employee activity. The immediate engineering objective is to build a measurable, deployable behavioral anomaly detection system that learns patterns of authorized user activity, ranks unusual behavior, and presents supporting evidence through an analyst-facing interface.

2   Time-to-value

- We will deliver meaningful increments by first validating the core data and detection pipeline (ingest → preprocessing → temporal representation → sequence model → anomaly score) on the CERT Insider Threat Test Dataset before layering on explainability, transfer-learning and dashboard components.

- We will prioritize fast feedback by first implementing the LSTM/GRU autoencoder baseline and a reusable preprocessing pipeline, then introducing the Transformer and hybrid LSTM + Attention variants using the same representation and evaluation setup.

- Success is defined by what can be trained, evaluated, compared and demonstrated in controlled experiments, then extended with explainability, transfer learning and analyst workflow features.

3   Problem Statement

Security Operations Centers rely on SIEM (Security Information and Event Management) systems to centralize and monitor activity logs, but rule-based detection can struggle with changing and previously unseen user behavior. Common pain points include:

- Evadable detection: fixed thresholds (e.g., “5 failed logins”) may miss slower, distributed or previously unseen behavioral deviations that do not match predefined rules.

- Alert fatigue: legitimate employee activity can look unusual in isolation, producing false positives and making it harder for analysts to prioritize genuinely suspicious behavior.

- Cold-start: behavior-based detection can be difficult to establish for new users or environments when only a small amount of historical behavioral data is available.

- Limited interpretability: an anomaly score alone does not tell an analyst which events or parts of a behavioral sequence caused the activity to be considered unusual.

Why this matters: organizations generate large volumes of heterogeneous activity logs, so improving detection quality, reducing false positives and providing understandable evidence can help analysts focus on higher-risk behavior.

4   Proposed Solution

4.1   Overview

Build a behavior-based insider-threat detection system, “HackViz”, with the following components:

- Log ingestion service: parses raw CERT activity logs (logon, HTTP, file, device and email events) into a common event representation and organizes them by user and time.

- Sequence anomaly model: an autoencoder (LSTM/GRU, transformer, or hybrid) trained primarily on normal behavioral sequences, scoring new user-day sequences by reconstruction error.

- Explainability layer: extracts supporting evidence from the model, including attention information for attention-based architectures, and links it to important events or regions of a behavioral sequence.

- Analyst dashboard: ranked list of anomalous user-day activity with chronological timeline drill-down and confirm/dismiss feedback capture.

- Adaptation module: transfer-learning-based fine-tuning to investigate whether a model learned from one CERT environment can adapt to another environment with limited behavioral history.

4.2   Core workflow

- The log ingestion service collects raw events, normalizes them and organizes them into chronological user-day behavioral sequences.

- The trained autoencoder scores each sequence; sequences above a threshold established using training/validation data are flagged for analyst review.

- The explainability layer attaches supporting evidence to each flagged sequence, highlighting relevant events or sequence regions where the selected architecture provides such information.

- Analysts review flagged behavior on the dashboard and mark it confirmed or dismissed; this feedback is recorded for audit and future evaluation.

4.3   Operational constraints for an educational setting

- Use publicly available benchmark datasets. Dataset exploration considered system-log datasets such as HDFS/BGL/Thunderbird, while the final project dataset is the CERT Insider Threat Test Dataset because it directly represents heterogeneous employee activity and documented insider-threat scenarios.

- Keep the analyst dashboard usable on standard laptop-class hardware; avoid dependence on specialized security infrastructure.

- Design for reproducibility: fixed random seeds, documented chronological/entity-aware data splits and a common preprocessing pipeline so model comparisons are fair and repeatable.

5   Solution Approach

This is an engineering course project with a focused research component: rather than claiming a fundamentally new neural-network algorithm, we compare established sequence-modeling architectures on a common insider-threat task and combine them with a user-centric temporal representation, cross-environment transfer-learning experiment and explainable human-in-the-loop analyst workflow.

5.1   Model comparison

Anomaly detection will be autoencoder-based and primarily unsupervised, allowing the models to learn normal behavioral patterns while keeping CERT ground-truth labels separate for evaluation:

- Train and evaluate three variants on identical inputs: LSTM/GRU autoencoder (baseline), Transformer autoencoder, and a hybrid LSTM + Attention architecture.

- Compare precision/recall/F1, false-positive rate, training time and inference latency, with PR-AUC considered where appropriate for severe class imbalance; do not claim state-of-the-art novelty without experimental evidence.

- Use attention-based information and event-level/sequence-level evidence where supported as analyst-facing supporting information; never automatically block or suspend a user based on an anomaly score alone.

5.2   System architecture

A modular 3-tier architecture, split across the project's technology domains:

- Backend (Java): log ingestion, request handling, role-based access control and audit logging.

- Model service (Python): preprocessing, user-day sequence generation, training and inference for the LSTM/GRU, transformer and hybrid autoencoders, plus explainability and transfer-learning experiments.

- Frontend (Streamlit): analyst dashboard for anomaly ranking, chronological user-day timelines, explanation/evidence views and feedback capture — built in Python for direct integration with the model service.

5.3   CI/CD and fast delivery enabler

- Automatically build and run tests for the ingestion pipeline, preprocessing and model inference on every change.

- Produce repeatable preprocessing, model-training and evaluation artifacts for staging and comparison.

- Enable safe, incremental releases of the dashboard, model-comparison and analyst-feedback features.

6   Evaluation Criterion

We define success using metrics tied to detection quality, computational cost, transfer performance and analyst usability.

6.1   Primary evaluation metric

Detection F1-score:

- primary measure of precision/recall balance on held-out CERT ground-truth user-day sequences, with the same test protocol applied to each architecture.

- Attribution: measured against the CERT ground-truth answer key containing documented malicious scenarios; labels are not used as model input features.

6.2   Secondary evaluation metrics

- Cold-start reduction: false-positive rate and detection performance at Day 5/10/20 for a transfer-learned model versus a from-scratch baseline on a held-out target environment/entity.

- Explainability usefulness: agreement between surfaced important events/sequence regions and the documented malicious actions, treated as supporting evidence rather than causal proof.

- Analyst-perceived clarity: simple 1–5 feedback rating from pilot reviewers on whether the dashboard evidence is understandable and useful for triage.

- Inference latency: average scoring time per user-day sequence, per architecture.

6.3   Pilot validation plan

- Evaluate all three architectures on a held-out CERT test split, reporting F1, false-positive rate, training time and inference latency as the core empirical comparison.

- Use a small group of peer reviewers to act as analysts, review a batch of flagged user-day sequences in the dashboard and rate the clarity and usefulness of the explanations shown.

7   Scalability

- Scalable (theoretically): the system should support growth in log volume and concurrent dashboard usage by decoupling ingestion, model-service and frontend components, batching inference and using stateless APIs where appropriate.

- Operationally deployable (practically): the system should run on common web hosting or local lab hardware with a managed database, containerized model-service deployment where appropriate and a CI/CD pipeline for staging.

8   Engine availability heuristic

A mature set of tooling is available to implement this without inventing new infrastructure:

- Deep learning framework (PyTorch/TensorFlow) for LSTM/GRU, Transformer and hybrid autoencoder implementation.

- Java web framework (Spring Boot) for the ingestion and access-control backend.

- Streamlit for the analyst dashboard frontend, with direct Python integration for model inference, anomaly ranking and attention/evidence visualization.

- Managed relational or document database for normalized events, sequences, alerts and analyst feedback.

- Public benchmark datasets, with CERT as the primary insider-threat dataset; HDFS/BGL/Thunderbird were considered during dataset exploration but are not the final behavioral dataset.

- Test framework for unit/integration tests; CI runner and staging deployment target.

We will use these mature components to focus on the user-centric temporal representation, model comparison, transfer-learning experiments, explainability design and system correctness rather than building infrastructure from scratch.

9   Project scope and deliverables

9.1   Initial deliverable

- CERT log ingestion, preprocessing and user-day temporal pipeline on the primary benchmark dataset.

- Baseline LSTM/GRU autoencoder: training, anomaly scoring and threshold flagging.

- Basic evaluation script reporting precision/recall/F1 and false-positive rate on held-out data.

- Minimal dashboard: ranked anomalous user-day sequences with chronological timeline view.

- CI: build + backend unit tests + preprocessing tests + model-pipeline smoke tests.

9.2   Subsequent deliverables

- Transformer and hybrid LSTM + Attention variants, with controlled comparison reporting.

- Explainability layer surfaced on the dashboard through attention/evidence views where supported.

- Transfer-learning fine-tuning module and cross-environment cold-start evaluation using limited history.

- Analyst feedback capture (confirm/dismiss) and audit logging.

- Role-based access control and staging deployment via CI/CD.

10   Risks and mitigations

- Data privacy/sensitivity: use only public synthetic/benchmark datasets; CERT is synthetic by design, and no real organizational log data will be used.

- Class imbalance skewing evaluation: report precision/recall/F1, false-positive rate and other imbalance-aware measures rather than relying on raw accuracy alone.

- Model comparison scope creep: implement the reusable preprocessing pipeline and baseline first, then add the Transformer and hybrid variants as controlled extensions using the same input representation.

- Explainability limitations: validate highlighted events/sequence regions against documented malicious actions where possible, while clearly treating model-generated explanations as supporting evidence rather than proof of intent.

- Dataset and generalization limitations: document the synthetic/benchmark nature of CERT and use cross-environment transfer experiments to test, rather than assume, generalization.

11   Summary

This project proposes HackViz, an explainable user-centric insider-threat behavioral anomaly detection system that addresses alert fatigue, cold-start and interpretability challenges in security monitoring. It meets the course criteria through incremental delivery, reproducible experimentation and measurable evaluation using F1-score, false-positive rate, training time, inference latency, transfer performance and explanation usefulness. Its bounded research component compares LSTM/GRU, Transformer and hybrid architectures on the same behavioral representation, while the engineering contribution combines heterogeneous activity fusion, a user-day temporal engine, cross-environment transfer learning and a human-in-the-loop analyst workflow.